Department of Computer Science

CPSC 490 Undergraduate Seminar in Computer Science - Proposal for Capstone Project

| Project title | Distributed Signal Capture for Multi-Node Analysis |  |  |
| --- | --- | --- | --- |
| Semester: | Fall, 2026 | Proposal date: | 2026-10-11 |
| Team name: | Group 02 — Linux Larpers |  |  |
| GitHub repository URL: | https://github.com/eliThomass/CPSC490-G02-Linux-Larpers |  |  |
| Member name: | Thomas, Eli | Email |  |
| Member name: | Perry, Ryan | Email: |  |
| Member name: | Cerasuolo, Jasmine | Email: |  |
| Member name: | Huynh, Chris | Email: |  |
| Member name | Soo, Jonathan | Email: |  |
| Faculty advisor | Kyoung Shin | Reviewer (optional) |  |

# Abstract

The Internet of Things (IoT) connects physical devices to computing systems, allowing them to exchange data and communicate through networks. Recording devices and network-connected cameras are commonly found in everyday environments, and their presence keeps growing, from home security cameras to Flock cameras. Devices such as Ring cameras, Meta glasses, body cameras, and spy cameras can record people without them knowing, which makes it harder for people to know where their privacy may be affected. These devices emit signals that may be observed and may provide information about their activity and location. By observing and understanding these signals, individuals can better understand how everyday IoT devices communicate and become more aware of the devices operating around them.

The problem this project addresses is the difficulty of identifying and understanding nearby network-connected devices in real time. There are existing tools that can detect network devices already, but the information provided by these tools does not give the user a good understanding of what devices are present and where they are located. Our project, Distributed Signal Capture for Multi-Node Analysis, proposes a system that helps people understand where their privacy may be affected by showing them which recording and network-connected devices are around them and approximately where those devices are. In this project, each IoT device in range is treated as a node. As a user enters an area, the system captures the signals of every device within range and sends the signal metadata to a backend for analysis, such as device fingerprinting, which tells devices apart based on their observable traits. The software is meant to run on a laptop or on a smaller device such as a Raspberry Pi.

This system will be able to map device presence in real time and pick out a small set of known devices: Meta glasses, Ring cameras, body cameras, and spy cameras. Although there are already tools available such as Kismet that provide network monitoring, our project will also investigate whether a device’s signal metadata can show if it is actively recording nearby. The info this project provides will be shown through a user-friendly dashboard that shows detected devices and their approximate location, so the processed information is easier for the user to understand. Building this is non-trivial because it combines wireless protocol fundamentals (Wi-Fi, Bluetooth), device fingerprinting, and multi-node data analysis in one system. This will allow users to be more aware of the network-connected devices operating around them.

By the end of this project, we will have software that runs on a laptop or a Raspberry Pi and meets three goals. First, it will collect Wi-Fi and Bluetooth signal metadata from devices within range. Second, backend services will analyze that metadata to fingerprint and identify a selected set of recording devices, estimate their approximate locations, and investigate whether a device is actively recording. Third, a frontend dashboard will reveal detected devices and their approximate locations in real time, in a way that is easy to understand. This semester (Fall 2026) focuses on the proposal and planning phase of the project, including a working prototype. The full implementation will come next semester in CPSC 491. In the future, this project could evolve into a more complete signal analysis platform that can detect even more types of monitoring devices.

The rest of this proposal covers the background, related work, and problem statement (§1), our goals and objectives (§2), the proposed approaches (§3), the required environment, resources, and planned activities (§4), the expected outcomes and timeline (§5–§6), and our AI usage and references (§7–§8).

# Introduction

The Internet of Things (IoT) connects physical devices to computing systems through which they can exchange data. In this project, the devices of interest include network-connected cameras and wearable recording devices, such as Ring cameras, Meta glasses, and body cameras. Being able to understand the presence of such devices involves both signal capture and data analysis. This will include observing signals emitted by devices within range and interpreting those observations to be able to develop a useful picture of the surrounding environment. This project’s main goal is privacy awareness, helping individuals map which devices are present and what their observable activity may reveal.

Our project, Distributed Signal Capture for Multi-Node Analysis, aims to map device presence in real time by capturing signals from devices within range as a user enters an area. Our software is intended to operate on either a laptop or a smaller computing platform, such as Raspberry Pi. Backend services will collect signal metadata from each node for analysis, including device fingerprinting to distinguish devices based on their observable traits. A frontend dashboard will present detected devices and their approximate locations, giving users a spatial view of device presence.

Our project combines distributed signal collection, metadata analysis, and real-time visualization within a single system. We also intend to investigate whether observable metadata can indicate if a device is actively recording. We intend to have an accessible, user-friendly dashboard that translates signal metadata into understandable information about nearby devices in real time.

This problem matters because recording devices now capture people who never agreed to be recorded and often cannot tell that they are being recorded. Doorbell cameras record sidewalks and neighbors’ doorsteps, smart glasses can record with only a small indicator light to signal it [1], and body cameras record everyone their wearer interacts with. The people most affected are bystanders rather than device owners. They include guests in short-term rentals, where hidden cameras have been reported [2], [3]; participants in meetings, classes, or interviews where a wearable device may be recording; and residents of shared spaces such as apartments and dormitories. For these people the harm is not only being recorded, but that footage may be stored, uploaded, or shared without their knowledge. At present they have no practical way to check what is recording around them, and the tools that do exist assume technical expertise most of them do not have.

What makes our project different from others which are similar is that ours focuses on the bystander. Wireless monitoring tools such as Kismet [4] report and track the networks and devices in range, but they assume a technical user will inspect the data. Our system narrows the scope down to recording devices, allowing for more accurate fingerprinting and location tracking. This is combined with a user interface that someone non-technical can read and understand. Additionally, we will investigate whether the signal metadata can show that a device is actively recording, so users don’t just know if a camera is nearby, but if it’s live and capturing their actions.

## Related Work

| Existing approach | What it does | Pros | Cons | Why ours differs |
| --- | --- | --- | --- | --- |
| Kismet [4] | An open-source wireless monitoring tool & sniffer. It can capture packets for a multitude of wireless specifications including Wi-Fi, Bluetooth, BTLE, and more. Essentially it passively captures packets from different sources and logs info such as packets, devices, location, and other runtime data to a SQLite-based DB. It also includes MAC lookups for different manufacturers. Uses GPS to determine location through a running average of positions where the device was seen. | In-depth and trusted software which has been around for a long time. It has lots of features other than detection, such as alerting for intrusion detection. It includes remote capture programs which can run on small devices, which could be used to track rooms all the time, increasing security. | It is designed for security professionals and network admins, so the data it does log can be hard for a non-technical user to understand. Does not include recording detection or classify devices by type. | Our program will differ from Kismet by using a simplified approach. We will only be looking for surveillance devices. This makes the log data easier to read and sort, and also allows us to search for specific activities such as recording, which Kismet doesn’t focus on. Our project will also focus on a more user-friendly dashboard that anyone could read, rather than the packet capture user interface Kismet has. Lastly, Kismet uses GPS to track where a device was last seen, not necessarily where the device actually is. Our project focuses on estimating how close the device is to the user. |
| Lumos [2] | A research system that lets a person walking into an unfamiliar place, like an Airbnb, find and identify hidden Wi-Fi IoT devices using their own device. It also utilizes augmented reality (AR) to show where these devices might be. It is meant to combat hidden devices used to spy on guests, for example hidden cameras. To do this, it has three different modules. The first is the fingerprinting module, which predicts the device type. The second is channel sensing, which learns each device’s transmission pattern to decide which Wi-Fi channel to listen on. The third is localization, which is used to log the device location by having the user walk around the room. | This project is very similar to ours, which is a pro as we can take inspiration from it, especially for how to fingerprint device types. It also has a solid location module, and combined with AR gives the user a great understanding of where hidden IoT devices might be. | The software is Wi-Fi only, so devices that are wired or Bluetooth wouldn’t be scanned. Furthermore, MAC address randomization [5] could stop the program from correctly identifying the type of device. Additionally, it can only identify devices similar to ones in its training data. | Unlike Lumos, our project assumes that the user has access to the router (at least for testing). This allows for our project to more accurately identify devices and whether they may be recording, although it comes with the caveat that you have to actually have access to the router. Additionally, our project will be searching not only for Wi-Fi devices, but for Bluetooth ones as well, since many spy cameras, such as Meta glasses, don’t need to connect to Wi-Fi. |
| SnoopDog [6] | A framework that detects whether hidden Wi-Fi sensors such as cameras, microphones, motion sensors, etc. are actively monitoring the user, not just present. It can identify and locate where this device is. To determine whether a device is watching you, SnoopDog compares a trusted sensor on your phone with the Wi-Fi traffic of all nearby devices. By doing this, it can determine whether the user’s movement changes the Wi-Fi traffic of nearby devices (which works well for cameras). If a camera is recording, the user moving will cause a spike in its traffic, and this can be used to both determine it’s recording and determine its approximate location. | Analyzing other devices for spikes in traffic is a great idea for camera detection, and the paper reports a detection rate of 95.2%. The location detection capability is also great, since it can use the network traffic to determine which part of the room the camera is watching. This gives the user a great approximate location of the camera, although not exact. | This framework is great, although just like Lumos, it is Wi-Fi only, so it can’t detect devices connected through Bluetooth. Additionally, an attacker could use MAC randomization, broadcast delay, or simply add fake cover traffic to avoid detection. This project is not passive either; the user has to move around and do active trials the software gives to determine device locations. | As stated previously, our project plans to not only scan Wi-Fi, but also search for Bluetooth devices, specifically Meta glasses. Our project plans to be more passive than this one too, so device info can be found by walking into a room. Our project also plans to have access to the router so we can more easily identify devices. |
| flock-you [7] | This is an open-source project which utilizes an ESP32 microcontroller to passively detect Flock cameras nearby. It uses Wi-Fi detection on a 2.4 GHz band to watch data frames for MAC addresses whose OUI matches Flock-related prefixes. It uses Flock cameras’ wildcard probe requests to identify them. It also uses Bluetooth to identify Flock cameras in case Wi-Fi detection fails. While driving, this device will play beep sounds to inform the driver of nearby cameras. There are also different beep sounds depending on the confidence level of the device, which is a great idea and something our project could build from. A Flask dashboard shows detections live. For location detection, the software doesn’t estimate the camera’s location, but rather where the detector was when it heard the camera. This essentially provides the user a list of where these cameras may be for future drives. | The software has many great features, especially the audio feedback from the microcontroller. This makes it especially useful for driving, when you can’t look at a dashboard. Our project could build on this idea by using sounds to inform the user of the number of devices nearby. This project also uses confidence tiers, which is another great form of feedback for the user. Along with this, utilizing Wi-Fi and Bluetooth gives the program more chances to find a nearby camera. | The program is built specifically for Flock cameras, so other recording devices aren’t located or shown. Additionally, the software doesn’t have location detection of the cameras, just whether they may be nearby. The software also doesn’t detect whether the Flock camera is actively capturing or not. | Our project differs in that we aren’t just detecting Flock cameras; we will be detecting many types of spy cameras and monitoring devices. Our project also plans to map the location of these devices and whether they may be recording, unlike this project. This project is less generalized than ours, which makes it great for Flock cameras, but we plan to extend this capability to give the user more insight on what may be recording them. |

Each of these projects contributes to part of what our project will do. To start with Kismet, its trusted status and in-depth software will be great for us to reference. The problem is that it is designed for professionals and network admins, so we will take that and interpret the data in a way non-technical users can understand. Lumos and SnoopDog are both similar to our project, and much can be learned from them. The fingerprinting ability of Lumos can prove useful for us in identifying device types, and the network traffic sensing which SnoopDog provides will be useful for detecting if a camera is actively recording. However, both projects focus on Wi-Fi only, so we plan to expand this to Bluetooth. SnoopDog also requires the user to move around and do active trials, while we plan to be more passive in our detection. Finally, the flock-you project is great since it utilizes both Wi-Fi and Bluetooth and gives the user great feedback with its sounds and confidence ratings. It only scans for Flock cameras, however, so we can plan on expanding beyond Flock cameras. Our project will take inspiration from all these projects by scanning both Wi-Fi and Bluetooth for many types of spy cameras and monitoring devices, estimating device distances, and detecting whether they may be recording. All this info will be displayed on a user-friendly dashboard that anyone could read.

## Problem Statements

Several problems are solved with our project with each of its goals:

- P1: Devices emit signals that can be observed, but it is difficult to identify and understand nearby network-connected devices in real time. This requires frequent signal capture and analysis to provide a comprehensive view of the network environment.

- P2: Users lack a comprehensive view of their network environment, leading to potential security vulnerabilities from certain IoT devices such as cameras. Identifying, locating, and their potential usage is vital to ensuring privacy and stopping users from being susceptible to invasive procedures.

- P3: Current network monitoring tools are not user-friendly, making it difficult for non-experts to effectively manage and troubleshoot their networks. Having a clear dashboard that transmits all crucial information in a user-friendly manner is essential for users to understand their network environment and make informed decisions about their privacy and security.

| Problem | Addressed by |
| --- | --- |
| P1: No consistent and continuous capture of nearby signals | Goal 1: Objectives 1.1–1.5 (Epic 47; Stories 16, 45, 46, 48, 49) |
| P2: Tools do not show the specific location and purpose of devices in their network | Goal 2: Objectives 2.1–2.5 (Epic 50; Stories 51, 52, 53, 54, 55) |
| P3: Output needs to be readable and easily understandable | Goal 3: Objectives 3.1–3.5 (Epic 56; Stories 57, 58, 59, 60, 61) |

# Goals and Objectives

- Goal 0: Submit a complete, reviewed CPSC 490 proposal [epic:#20]

  - Objective 0.1 (Proposal): Complete the cover block, §0 Abstract, and §1 Introduction [story:#21]

  - Objective 0.2 (Proposal): Define goals and objectives in §2 and file matching epics and stories [story:#22]

  - Objective 0.3 (Proposal): Write §3 Proposed Approaches and §4 Environment, Resources, and Activities [story:#23]

  - Objective 0.4 (Proposal): Write §5 Project Outcomes and §6 Project Timeline [story:#24]

  - Objective 0.5 (Proposal): Finalize §7 AI Usage and §8 References and submit [story:#25]

- Goal 1: Collect wireless signal metadata to support awareness of nearby network-connected devices [epic:#47]

  - Objective 1.1 (Prototype): Demonstrate Wi-Fi access point discovery and metadata collection through a runnable backend [story:#16]

  - Objective 1.2 (Prototype): Demonstrate Bluetooth discovery and metadata collection. Capture nearby Bluetooth advertisements and record timestamps, signal strength, and advertised identifiers when available. Verify the results using known Bluetooth test devices. [story:#45]

  - Objective 1.3 (Prototype): Standardize collected wireless metadata. Define and implement a common observation format containing the capture source, protocol, timestamp, available device identifiers, and signal measurement. [story:#46]

  - Objective 1.4 (Prototype): Store and retrieve collected observations. Persist captured metadata and provide backend access to observations filtered by time range and available device identifier. Verify that a saved test capture can be retrieved after the backend gets restarted. [story:#48]

  - Objective 1.5 (Prototype): Support repeated signal collection. Collect observations at an interval throughout a test session. Verify that new observations receive updated timestamps and that possible scan failures get reported without terminating collection. [story:#49]

- Goal 2: Identify selected recording devices and evaluate what their signals reveal. [epic:#50]

  - Objective 2.1 (Data): Build a labeled dataset for selected recording devices. Collect signal metadata from our approved set of devices, recording the device model and test conditions for each capture. [story:#51]

  - Objective 2.2 (Data): Identify candidate device fingerprints. Analyze the collected metadata from Objective 2.1 to identify observable characteristics that distinguish the selected devices. Document which characteristics remain consistent across repeated captures. [story:#52]

  - Objective 2.3 (Backend): Implement and evaluate device identification. Develop a method that classifies the selected devices and does the necessary error checking when reporting an unknown result. [story:#53]

  - Objective 2.4 (Backend): Evaluate approximate device location. Estimate device proximity or location using collected signal measurements. Compare estimates against known test positions and report accuracy for distance error. [story:#54]

  - Objective 2.5 (Data/Backend): Investigate whether signal metadata indicates recording activity. Compare repeated captures of the same devices while recording and not recording under identical conditions. Report whether observed differences support recording-state detection, including measured performance and possible limitations. [story:#55]

- Goal 3: Present device observations through an understandable, timely dashboard. [epic:#56]

  - Objective 3.1 (Frontend): Display detected device observations. Present available device identification, wireless protocol, signal strength and last-seen time. Verify that displayed values match backend results for a known test dataset. [story:#57]

  - Objective 3.2 (Frontend): Update observations automatically in real time. Refresh the dashboard as new observations become available. Measure the delay between backend receipt and dashboard display, and keep it in real time. [story:#58]

  - Objective 3.3 (Frontend): Present identification uncertainty and device proximity. Display identification confidence and available proximity or location estimates. Verify that unknown devices, unavailable estimates, and stale observations are clearly labeled. [story:#59]

  - Objective 3.4 (Frontend): Provide filtering and observation details. Allow users to filter observations by protocol, device classification, and last-seen time, and inspect an individual device’s observations. [story:#60]

  - Objective 3.5 (Frontend): Evaluate dashboard usability. Ask users to identify a detected device, determine when it was last observed, and interpret the information. Address any usability problems found. [story:#61]

# Proposed Approaches

〈Your approach — clear and concise. State the strategy you chose, the alternatives you considered, and the reasoning that decided between them. Think of this as the argument, not the manual: a reader should finish this section understanding what you will do and why that rather than the alternatives.〉

Keep the details out of this section. Tooling, platforms, frameworks, DBMS choices, environment setup, diagrams, and the work breakdown all belong in §4 (Required Environment, Resources, and Planned Activities). If a sentence here names a version number, a library, or a configuration, it probably belongs in §4 — leave a pointer instead (“the implementation stack is detailed in §4”).

〈A few paragraphs, or a short list of candidate strategies with one line of trade-off each. If it runs past a page, you are writing §4.〉

# Required Environment, Resources, and Planned Activities

〈Your environment, resources, and planned activities.〉

Diagrams belong in this section. Include at minimum a high-level architecture diagram and a system (context) diagram; add the ER/EER model and a data-flow diagram where they help the reader understand what you are building and what it depends on. Draw them with any graphical tool (Lucidchart, draw.io, Miro, Mermaid, ERDPlus, Figma), keep the authoritative copies in docs/design/ with both editable source and exported image, and reference them here.

〈Number every figure, caption it, and point at it from the prose — “Figure 1 shows the three deployment tiers and the trust boundary between them.” A figure the text never mentions is decoration. See docs/design/DIAGRAMS.md for tools, conventions, and the rule that every box and arrow must be verified against reality.〉

### Specification and design documents

Every specification and design document the team writes is listed here with the objective it serves. This section is the index of the project’s technical detail: §3 holds the argument, §4 holds the documents that make it buildable. CI gate G9 fails if a document exists in docs/specs/ or docs/design/ that this section does not link.

| Document | Kind | Covers | Issues |
| --- | --- | --- | --- |
| 〈docs/specs/account-management.md〉 | specification | 〈account management requirements〉 | 〈#n, #n〉 |
| 〈docs/design/architecture.md〉 | design | 〈system architecture + data model〉 | 〈#n〉 |

〈The scaffold ships docs/specs/example-spec.md and docs/design/example-design.md as worked examples — read them, then delete them once you have your own, and list yours here.〉

〈Replace these rows with your own. Each document names its epic and stories in its own first lines too (gate G2), so the trail runs both ways.〉

### Planned activities — the work items

The goals and objectives live in §2 as epics and user stories. This section links every other work item: features, enhancements, bugs, tasks, and sub-tasks — the concrete activities that deliver those objectives. CI gate G8 fails if such an issue exists that this section does not link.

| Issue | Type | Activity | Parent | Owner | Sprint |
| --- | --- | --- | --- | --- | --- |
| 〈#n〉 | 〈task〉 | 〈stand up the prototype login endpoint〉 | 〈#story〉 | 〈owner〉 | 〈Sprint 1〉 |
| 〈#n〉 | 〈feature/enhancement/bug/task/sub-task〉 | 〈…〉 | 〈#story〉 | 〈…〉 | 〈…〉 |

〈Replace these rows with your own, and keep the table current as you file new issues — with §2 it gives a reader every planned activity in one place, each traceable to the objective it serves.〉

# Project Outcomes

〈One or two paragraphs explaining the project outcome overall — what will exist when the project is finished, and what it will let someone do. Keep it prose, not a checklist; name the deliverables inside the paragraphs, and say briefly what prototype v0 demonstrates today and how to run it.〉

# Project Timeline

〈This is the plan for CPSC 491 next semester — the implementation timeline, not this semester’s proposal work. Identify the tasks (your objectives from §2), the milestones, and the estimated hours for each, in the order they will be built. State the assumptions it rests on (sponsor availability, data access, hardware).〉

| Task (objective) | Milestone | Owner | Est. hours | Spring phase |
| --- | --- | --- | --- | --- |
| 〈…〉 | 〈…〉 | 〈…〉 | 〈…〉 | 〈…〉 |
| 〈…〉 | 〈…〉 | 〈…〉 | 〈…〉 | 〈…〉 |

〈Do not put this fall’s four proposal sprints here — those live on the project board and in docs/sprint-reviews/. This section answers “how does the system actually get built next semester?”〉

# AI Usage

〈Your disclosure. Naming the tool is not disclosure — name what it drafted, what fraction of each artifact was AI-assisted, and how you verified it.〉

# References

[1] N. Lomas, “Facebook warned over ‘very small’ indicator LED on smart glasses, as EU DPAs flag privacy concerns,” TechCrunch, Sep. 20, 2021. Accessed: Oct. 11, 2026. [Online]. Available: https://techcrunch.com/2021/09/20/facebook-warned-over-very-small-indicator-led-on-smart-glasses-as-eu-dpas-flag-privacy-concerns/

[2] R. A. Sharma, E. Soltanaghaei, A. Rowe, and V. Sekar, “Lumos: Identifying and localizing diverse hidden IoT devices in an unfamiliar environment,” in Proc. 31st USENIX Security Symp. (USENIX Security 22), Boston, MA, USA, Aug. 2022, pp. 1095–1112.

[3] Airbnb, “An update on our policy on security cameras,” Airbnb Newsroom, Mar. 11, 2024. Accessed: Oct. 11, 2026. [Online]. Available: https://news.airbnb.com/an-update-on-our-policy-on-security-cameras/

[4] Kismet Wireless, “Kismet.” Accessed: Oct. 9, 2026. [Online]. Available: https://www.kismetwireless.net/

[5] M. Vanhoef, C. Matte, M. Cunche, L. S. Cardoso, and F. Piessens, “Why MAC address randomization is not enough: An analysis of Wi-Fi network discovery mechanisms,” in Proc. 11th ACM Asia Conf. Comput. Commun. Secur. (ASIA CCS ’16), Xi’an, China, May 2016, pp. 413–424, doi: 10.1145/2897845.2897883.

[6] A. D. Singh, L. Garcia, J. Noor, and M. Srivastava, “I always feel like somebody’s sensing me! A framework to detect, identify, and localize clandestine wireless sensors,” in Proc. 30th USENIX Security Symp. (USENIX Security 21), Aug. 2021, pp. 1829–1846.

[7] Colonel Panic, “flock-you: Flock cam detection,” GitHub repository. Accessed: Oct. 9, 2026. [Online]. Available: https://github.com/colonelpanichacks/flock-you

# Appendix A. Issue References

Issues cited in the text by their tag, in order of first citation.

[epic:#20] https://github.com/eliThomass/CPSC490-G02-Linux-Larpers/issues/20

[story:#21] https://github.com/eliThomass/CPSC490-G02-Linux-Larpers/issues/21

[story:#22] https://github.com/eliThomass/CPSC490-G02-Linux-Larpers/issues/22

[story:#23] https://github.com/eliThomass/CPSC490-G02-Linux-Larpers/issues/23

[story:#24] https://github.com/eliThomass/CPSC490-G02-Linux-Larpers/issues/24

[story:#25] https://github.com/eliThomass/CPSC490-G02-Linux-Larpers/issues/25

[epic:#47] https://github.com/eliThomass/CPSC490-G02-Linux-Larpers/issues/47

[story:#16] https://github.com/eliThomass/CPSC490-G02-Linux-Larpers/issues/16

[story:#45] https://github.com/eliThomass/CPSC490-G02-Linux-Larpers/issues/45

[story:#46] https://github.com/eliThomass/CPSC490-G02-Linux-Larpers/issues/46

[story:#48] https://github.com/eliThomass/CPSC490-G02-Linux-Larpers/issues/48

[story:#49] https://github.com/eliThomass/CPSC490-G02-Linux-Larpers/issues/49

[epic:#50] https://github.com/eliThomass/CPSC490-G02-Linux-Larpers/issues/50

[story:#51] https://github.com/eliThomass/CPSC490-G02-Linux-Larpers/issues/51

[story:#52] https://github.com/eliThomass/CPSC490-G02-Linux-Larpers/issues/52

[story:#53] https://github.com/eliThomass/CPSC490-G02-Linux-Larpers/issues/53

[story:#54] https://github.com/eliThomass/CPSC490-G02-Linux-Larpers/issues/54

[story:#55] https://github.com/eliThomass/CPSC490-G02-Linux-Larpers/issues/55

[epic:#56] https://github.com/eliThomass/CPSC490-G02-Linux-Larpers/issues/56

[story:#57] https://github.com/eliThomass/CPSC490-G02-Linux-Larpers/issues/57

[story:#58] https://github.com/eliThomass/CPSC490-G02-Linux-Larpers/issues/58

[story:#59] https://github.com/eliThomass/CPSC490-G02-Linux-Larpers/issues/59

[story:#60] https://github.com/eliThomass/CPSC490-G02-Linux-Larpers/issues/60

[story:#61] https://github.com/eliThomass/CPSC490-G02-Linux-Larpers/issues/61